## Slide 1
Testing Project - Effort Estimation
Process, Model and Calculator

## Slide 2
Agenda
Estimation Process And Guidelines
Estimation Models
Estimation Complexity Points
Estimation Calculator Configuration And Acronym
Estimation Calculator
    Project Planning
    Test Case Creation
    Test Script Implementation
    Test Cases Execution
    Test Script Maintenance
Q & A

## Slide 3
Amit Verma ©
Estimation Process
Testing Effort Calculator

## Slide 4
Amit Verma ©
Estimation Guidelines
Testing Effort Calculator

## Slide 5
Amit Verma ©
Estimation Guidelines Contd.
Testing Effort Calculator

## Slide 6
Amit Verma ©
Estimation Model
Testing Effort Calculator

## Slide 7
Amit Verma ©
Estimation Model Contd.
Testing Effort Calculator

## Slide 8
Amit Verma ©
Estimation Model Contd.
Testing Effort Calculator

## Slide 9
Amit Verma ©
Estimation Model Contd.
Testing Effort Calculator

## Slide 10
Amit Verma ©
Estimation Complexity Points
Testing Effort Calculator

## Slide 11
Amit Verma ©
Estimation Calculator Configuration
Testing Effort Calculator

## Slide 12
Amit Verma ©
Estimation Calculator Acronym
Testing Effort Calculator

## Slide 13
Amit Verma ©
Project Planning Calculator
Testing Effort Calculator
WBS: Work Breakdown Structure
TPE: Three Point Estimation
User Input Data (Hrs)

## Slide 14
Amit Verma ©
Test Case Creation Calculator
Testing Effort Calculator
WBS: Work Breakdown Structure
TPE: Three Point Estimation
UCP: Use Case Point
User Input Data (Numbers)

## Slide 15
Amit Verma ©
Test Scripts Development Calculator
Testing Effort Calculator
WBS: Work Breakdown Structure
TPE: Three Point Estimation
CP: Code Point
User Input Data (Numbers)

## Slide 16
Amit Verma ©
Tests Execution Calculator
Testing Effort Calculator
WBS: Work Breakdown Structure
TPE: Three Point Estimation
User Input Data (Hrs)

## Slide 17
Amit Verma ©
Test Scripts Maintenance Calculator
Testing Effort Calculator
WBS: Work Breakdown Structure
TPE: Three Point Estimation
UCMP: Use Case Maintenance Point
User Input Data (Numbers)

## Slide 18
Thank You
Q & A